## Slide 1
ITS Communications & Wireless LMR System Replacement
SIEC Update
Tim McDowell
ITS Communications Manager
John Nisbet
Director Traffic Operations
Roger Millar, Secretary of Transportation
Keith Metcalf, Deputy Secretary of Transportation
February 21, 2019

## Slide 2: Progress to date
FCC licensing is complete.
First milestone system design review is complete.
OCIO security design review is complete and approved.
Site visits for 2 regions are complete.
Schedule shifted during system design review.
Some pilot and regional deployment activities are compressed to meet the agency goal of completing 2 regions before December of 2019. Mainly to ensure we have spare parts going into that winter season.
Final region complete is still December of 2021
Detailed design review for the 13 pilot sites is complete.
Factory acceptance for pilots competed this week

## Slide 3: Upcoming tasks
Maintain OCIO IT Pool Dashboard
  Scope
  Schedule
  Budget
  OCIO Assessment
Current status and quality assurance reports on the OCIO Dashboard.
Complete detailed design for Northwest and North Central regions.
Install equipment for pilot and conduct pilot testing.
Factory acceptance and equipment delivery for remaining sites in Northwest and North Central regions.

## Slide 4: Schedule

## Slide 5: Schedule

## Slide 6: Questions?
  Tim McDowell
  Washington State Department of Transportation
  ITS Communications & Wireless Technology
  mcdowet@wsdot.wa.gov
  (360)705-7028