## Slide 1: Technology Services Board Quarterly Meeting
March 14, 2017
9:00 a.m. – 12:00 p.m.

## Slide 2: AGENDA
TOPIC | LEAD | PURPOSE | TIME
Welcome and opening remarks Staff Changes | Michael Cockrill | Information | 9:00
IT Safety Tip | Michael Cockrill | Information | 9:05
Policy Update Policy 188 - Accessibility | Rob St. John Sue Langen | Approval | 9:10
Project Updates ECY – eTime DOL – DRIVES DFW – WILD ESD - UTAB | Rob St. John David Walddon Whitney Dickinson | Discussion | 9:20
Strategic Priorities Work Plan Improving Project Outcomes Objectives Plan | Rob St. John Consultants | Discussion/Feedback | 9:40
BREAK |  |  | 10:40
Enterprise Services Enterprise Active Directory (EAD) IP Address Management Starter for Time & Attendance | Rob St. John Sue Langen | Discussion | 10:50
Legislative Update IT Procurement SIEC | Rob St. John Connie Michener | Information | 11:20
Legislative Reports Biennial IT Spend Report (OFM) State Data Center Plan Biennial Report / Draft Strategic Plan | Rob St. John Sue Langen | Information | 11:30
Public Comment |  |  | 11:45
ADJOURN – 12:00 noon |  |  | 
Notes: Presenter: Michael

## Slide 3: Current TSB Members
Blue – members present
Black – members absent
Industry Members Kris Kutchera – Alaska Airlines* Paul Moulton – Costco | Legislative Members Sen. Mark Miloscia - Senate R Rep. Derek Stanford - House D
Executive Branch (Agency Directors) Michael Cockrill – CIO & Chair Dave Danner – UTC Tracy Guerin - DRS Vikki Smith – DOR | Other Government Bill Kehoe – CIO King County Jeff Paulsen – Labor Rep
Notes: Presenter: Michael

## Slide 4: Policy Review
Discussion / Approval Required

## Slide 5: Policy 188 – Accessibility
Policy language removed to address concerning about
Emergency changes to reduce risk
Remove additional waiver requirements (previous Section 3)
Remove requirement to track & publish non-compliance (Section 5)
Move tracking to Guidelines
Previous language protected from Depts. of Justice & Education, but created liability for tort actions.
Notes: Presenter: Sue / Ryan

## Slide 6: Project Updates
Information

## Slide 7: Project Updates
Projects
ECY – eTime
DOL – DRIVES
DFW – WILD
ESD – UTAB
Notes: Presenter: Rob, David & Whitney
Project purpose/system
Scope / Schedule / Budget
Critical success factors-Essential conditions
Current status - IT Dashboard
ESD-UTAB – Replacing the unemployment benefits system. Delayed original Go-Live from September to Jan 3 – OCIO supportive. Processed XXX benefits payments, experienced overwhelming call volumes, etc. Media…

## Slide 8: Strategic Priorities Work Plan
Discussion / Feedback

## Slide 9: Improving Project Outcomes
Budget
Align technology strategy &
public policy
IT strategy
Portfolio
Invest in the right things
Modern / Transform
Delivery
Execute & deliver outcomes
4-6 year projection
Lessons learned
Capital budget model
Enterprise resource planning (ERP)
Technology Business Management (TBM)
Unified business identifier (UBI)
Humans
Quality Assurance
Risk / Severity
Triggers / major projects to TSB
Process
People/skill
Responsibility
Governance
Project / Program management (PMO)
Taskforce
IT budget pool
Enterprise strategies
eGov

Done

Done

Done
Notes: Presenter: Rob

## Slide 10: Why is this a priority?
OCIO Priorities FY13-15
Top 5
IT Strategy
Policies & Standards
Project Outcomes
Enterprise Architecture
Investment Consultation
Other Priorities
  Security*
  BizHub/WaBOS*
  Technology Business Mgmnt
  Open Data
  GIS
  Privacy*
  SIEC/FirstNet
OCIO Priorities FY16
Top 5
Project Outcomes
Enterprise Architecture
Investment Consultation
IT Strategy
Policies & Standards
Other Priorities
  Technology Business Mgmnt
  Open Data
  GIS
  SIEC/FirstNet
  Security
  Privacy
OCIO Priorities FY17-19
Top 5
TBD
Notes: Presenter: Rob
IT Pool
Leg. Workgroup – Hearings
Provisos

## Slide 11: Elements of Process Improvement
Identify Major Projects
Oversight Framework
Intervening for Success
Readiness for Go-Live
Notes: Presenter: Rob
Content:
Review of four elements.

## Slide 12: Identification of Major Project
Proposal:
Analyze the data collected in the pilot phase
Finalize tool for go-live
Set cut score for projects and major projects
Socialize/communicate changes and set expectations with community
Situation:
Previous risk severity was based on older criteria and needed to be updated
Develop new IT Project Assessment Tool
Old and new have been run simultaneously for a pilot phase
Target: Implement the new IT Project Assessment Tool
Risk/Severity Calculator
IT Project Assessment tool
Notes: Presenter and Content: David
Lead with Proposal:
Situation:
Target:

## Slide 13: Concept for Oversight Framework
Chart: 
| Category 1
Project Assessment Reporting | -10
Dashboard Reporting | -9
Procurement Transparency | -8
Technical Oversight | -7
Project Oversight | -6
Independent QA | -5
Independent Verification & Validation | -4
TSB Review | -3
Stage Gating | -2
Low
Negligible
Moderate
High
Project Risk Assessment
Levels of Oversight
Transparency
Enterprise Architecture Alignment
Risk Management
Financial Controls
Oversight Strategies
Notes: Presenter – Rob
Lead with Proposal:
Situation:
Target:

## Slide 14: Concept for Oversight Framework
Proposal:
Create definitions and triggers for the tiers within the updated approach
Allow for proactive oversight: Focus oversight resources and processes based on risk factors to achieve the greatest value
Situation:
Current oversight methods and processes may not always apply resources and focus attention in the most appropriate fashion in a given situation or at the right time
Target:
Clearly define oversight framework components
Begin process to match components to projects
Recommend changes to policy/procedures
Notes: Presenter Rob and Content: Rich
Lead with Proposal:
Situation:
Target:

## Slide 15: Intervening for Success
Proposal:
Clearly define and socialize concepts and processes to set expectations that critical decisions and interventions at executive levels will occur when appropriate
Situation: Governance intervention concept and processes
not clearly defined
not consistently applied
Target: Governance intervention concept and processes
clearly defined and socialized
consistently applied
promote valuable executive level engagement in anticipation of critical conversations
Notes: Presenter and Content: Rich
Lead with Proposal:
Situation:
Target:

## Slide 16: Readiness for Go-Live
Proposal:
Identify and publish best practices for assessing project readiness to go-live
Socialize and set expectations with community
Situation:
Agency maturity in making a go/no-go decision varies widely
These critical decisions should be discussed with the OCIO but there is no standard procedure or expectation published in policy or standard
Target:
Agencies apply a set of defined criteria for determining readiness and know how and when to involve the OCIO in this critical decision
Notes: Presenter and Content: KPR
Lead with Proposal:
Situation:
Target:

## Slide 17: Elements of Process Improvement
Concept
Plan
Design / Procure
Implement
Conclude
Identify
Major Projects
Readiness
for Go-Live
Oversight
Framework
Monitor
Intervene
Intervene
Intervene
Intervene
Identify Major Projects
Oversight Framework
Intervening for Success
Readiness for Go-Live
Notes: Presenter: Rob
Content:
Review of four elements.

## Slide 18: Work Plan for Process Improvement
Apr
Establish Workgroup
Jun
Present Recommendations to TSB
Aug
Complete Policy Work
Sep
Complete Implementation
May 1
Implement New Tool
Aug
Iterate on Policy and Procedure
Sep
Report Out
Mar–Apr
Finalize Tool
Communicate to Users
Identification of Major Projects
Oversight Framework
Intervention
Readiness for Go-Live
Notes: Presenter: Rob
Content: KPR

## Slide 19: Break

## Slide 20: Enterprise Services
Discussion

## Slide 21: What is an Enterprise Service?
Standard Data
Process can be common
Enterprise Service
Cross agency
Notes: Content: Sue

## Slide 22: Enterprise Service: Identity Management
Key objectives
Designates Enterprise Active Directory and related services for use by state agencies. By extension, this includes administration of a single enterprise tenant in O365
Strategic alignment
Single sign-on
Purpose of action
Information only. Service established by CIO.
Improve security posture
Business case
Implementation
EAD was already state standard for SGN
Success criteria
Functioning governance
Minimize cost and complexity
Improved security
Higher Ed excluded
Documents single 0365 tenant decision/direction
Leverage central services
% agencies using EAD
% agencies in enterprise tenant
Notes: Presenter: Sue

## Slide 23: Enterprise Service: IP Address Management
Key objectives
Strategic alignment
Foundation to enterprise approach
Purpose of action
Information only. CIO has approval authority
  Create a contiguous block of IP addresses for use by state agencies to reduce complexity and associated cost as well as improve security capabilities
Improve security posture
Business case
Implementation
Implements with IPv6 addresses
Success criteria
Operational efficiency
  K-20 Network excluded
% agencies using centrally managed block assignment
Agency blocks available now, 30+ agencies have already received ranges
Reduces network management complexity
Reduces complexity of security monitoring
TBD on reporting on benefits of reduced complexity
Enterprise IPv6 strategy to be developed soon
Notes: Presenter: Sue

## Slide 24: Possible Enterprise Service: Employee Time & Attendance
Should State deploy a single, enterprise solution?
Question asked & answered by TLA: NO
Should the state standardize on a single, common software solution?
Need to do the work to answer this question.
Must all agencies deploy this software?
Need to do the work to answer this question
Where else can the state standardize for efficiency?
Need justification for alternative investment
Integration layer and interfaces would be standardized regardless of solution
Standard ADFS protocols for SSO
Other areas TBD
Agencies would migrate over time and as they wish
No single instance can meet cross-agency need without significant, highly impactful redesign to standardize on processes across the enterprise
Working assumption is YES
Solution can be deployed as separate instance for individual agencies or groups of agencies with similar needs
Working assumption is a qualified YES
Notes: Content: Sue

## Slide 25: Legislative Update
Information
Notes: Presenters: Michael and Connie

## Slide 26: Legislative Reports
Information
Notes: Presenters: Rob and Sue

## Slide 27: Public Comment